# SDLC

# Software Development Life Cycle & Agile Methods

## 1. What is SDLC?

- Definition: A structured process that defines how software is developed, tested, and maintained.

- Importance:

  - Provides a clear roadmap for development.

  - Ensures quality and predictable outcomes.

  - Helps teams manage risks, time, and costs.

  - Encourages documentation and accountability.

## 2. Phases of SDLC

- Requirement Analysis – Gather and document what the client needs.
 Example: An e-commerce app must allow product search & checkout.

- Design – System and UI design, database schema.
 Example: Wireframes of product catalog, ER diagram for inventory.

- Implementation (Coding) – Developers build the system.

- Testing – QA verifies functionality, usability, performance, and security.

- Deployment – Software is released to production.

- Maintenance – Fixing bugs, upgrades, new features.

## 3. Waterfall Model

- Flow: Sequential → Requirement → Design → Implementation → Testing → Deployment → Maintenance.

- Characteristics: Each stage must be completed before moving on.

✅ Pros:

- Simple to understand and manage.

- Good for projects with fixed requirements.

- Clear milestones.

❌ Cons:

- Changes are difficult once development begins.

- Testing comes late → higher risk of late defect detection.

- Not flexible for evolving requirements.

📌 When to Use:

- Banking, government, defense, and large corporate projects where requirements are stable.

👩‍💻 QA Involvement:

- Mostly in the Testing phase, not much influence in early phases.

## 4. V-Model (Verification & Validation Model)

- Extension of Waterfall where testing activities run in parallel with development phases.

- Flow:

  - Requirement Analysis ↔ Acceptance Testing

  - System Design ↔ System Testing

  - Architecture Design ↔ Integration Testing

  - Module Design ↔ Unit Testing

✅ Pros:

- Early defect detection since test planning starts early.

- Ensures quality at each stage.

❌ Cons:

- Still rigid, changes are costly.

- Not suitable for dynamic projects.

## 5. Agile Process

- Why Agile? Designed for projects where requirements change frequently.

- Agile Manifesto Values:

  - Individuals & interactions > processes & tools

  - Working software > comprehensive documentation

  - Customer collaboration > contract negotiation

  - Responding to change > following a plan

- Agile vs Waterfall:

  - Agile: Iterative, flexible, early delivery.

  - Waterfall: Linear, rigid, late delivery.

## 6. Scrum Framework (Agile Methodology)

- Roles:

  - Scrum Master – Facilitates team, removes blockers.

  - Product Owner – Manages backlog, prioritizes requirements.

  - Development Team – Builds the product.

- Ceremonies:

  - Sprint Planning – Define sprint goal and backlog.

  - Daily Stand-up – 15-min status check.

  - Sprint Review – Demonstrate product to stakeholders.

  - Sprint Retrospective – Team reflects and improves process.

- Sprint Lifecycle:
Product Backlog → Sprint Planning → Sprint Execution (2–4 weeks) → Review → Retrospective.

👩‍💻 QA in Scrum:

- Involved from the start.

- Works alongside developers in every sprint.

- Performs continuous testing and automation.

✅ Benefits:

- Adapts to changes quickly.

- Early delivery of working features.

- Higher customer satisfaction.

## 7. Kanban (Agile Methodology)

- Visual workflow management system.

- Columns: To Do → In Progress → Done.

- Principle: Continuous delivery, no time-boxed sprints.

- Best for: Support/maintenance projects or continuous flow of tasks.

## 8. Agile Work Hierarchy

- Project → Online Shopping App

- Epic → Shopping Cart

- Story → As a user, I want to add items to my cart

- Task → Build “Add to Cart” button

- Sub-task → Code button function, test it

👉 Flow: Project → Epic → Story → Task → Sub-task

## 9. Story Points (Agile Estimation)

- Definition: A relative measure of effort/complexity to implement a user story.

- Why: Focuses on effort, complexity, and risk instead of exact time.

- Estimated Using: Fibonacci sequence (1, 2, 3, 5, 8, 13...).

📌 Example:

- Simple Login button → 2 story points.

- Search with filters + sorting → 8 story points.

- Multi-step checkout with payment integration → 13 story points.

👉 Teams use story points to calculate velocity/time (how many points completed per sprint).

# 🔑 Comparison of Models

| Model | Best For | QA Involvement | Flexibility |
| --- | --- | --- | --- |
| Waterfall | Stable requirements (gov, banking) | Mainly in testing phase | Low |
| V-Model | Quality-focused, structured projects | In parallel with each phase | Medium |
| Agile (Scrum/Kanban) | Fast-changing, iterative projects | Continuous, throughout | High |

# Scrum & Kanban

### Scrum & Kanban Overview

### 1. Scrum Ceremonies & Roles

- Ceremonies (meetings):

  - Daily Standup: Everyone says what they did yesterday, today, and if they’re blocked.
 👉 Example: “Yesterday I fixed the login bug, today I’ll test the checkout, I’m blocked because I need API access.”

  - Sprint Planning: Decide what stories to finish this sprint.
 👉 Example: “We’ll complete user registration and password reset features in the next 2 weeks.”

  - Sprint Review: Show completed work to stakeholders.
 👉 Example: “Here’s the new profile update feature we built.”

  - Sprint Retrospective: Discuss what went well and what to improve.
 👉 Example: “Daily standups were too long, let’s keep them to 15 minutes.”

- Roles:

  - Product Owner (PO): Chooses what’s most important.
 👉 Example: PO says, “Priority is fixing checkout before adding discounts.”

  - Scrum Master: Ensures Scrum is followed, removes blockers.
 👉 Example: Helps the team get API credentials so they’re not blocked.

  - Team Members: Build & test the product.
 👉 Example: Developers code features, QA tests them.

### 2. Kanban vs Scrum

- Scrum: Work in fixed sprints (e.g., 2 weeks).
 👉 Example: Team commits to building “profile update + password reset” in 2 weeks.

- Kanban: Continuous flow, no fixed sprint.
 👉 Example: Tasks like “fix bug, add button, deploy update” move on the board whenever ready.

📌 Simple Picture:

- Scrum: Time-boxed (sprint).

- Kanban: Flow-based (continuous).

### 3. Epic → Story → Task

- Epic (big goal): Online Shopping Cart.

- User Story (smaller feature): “As a user, I want to add items to my cart.”

- Tasks (tiny steps):

  - Build “Add to Cart” button.

  - Save selected items in database.

  - Test cart updates.

👉 Epic = Big Book, Story = Chapter, Task = Page.

### 4. 🧩 What Is a Story Point?

A story point is a unit of measure used in Agile development (especially Scrum) to estimate the effort required to complete a task or user story. It’s not about time directly—it’s about complexity, risk, and effort.

Teams assign story points based on:

🔧 Technical difficulty

🧠 Complexity of the work

⚠️ Uncertainty or risk

⏱️ Amount of work involved

Story points are relative, not absolute. If one task is twice as hard as another, it should have roughly twice the points.

### Story Points (Effort in Sprint Planning)

- Story points = how much effort/complexity a story has.

  - 1 point → very easy (e.g., change button text).

  - 3 points → medium (e.g., add a search filter).

  - 8 points → complex (e.g., build payment gateway).

👉 Example in Sprint Planning:

- Story A: “Add profile picture” → 2 points.

- Story B: “Implement 2FA login” → 5 points.

- Story C: “Build reports dashboard” → 8 points.

If the team can handle ~15 points per sprint, they pick Stories A + B + C = 15.